Date: 26 October 2026 | Project: RCB Player API | Final QA disposition: CONDITIONAL / NEEDS SIGN-OFF

# 1. Closure decision

The documented API automation and selected safe live retests show substantial passing coverage. Four functional/API defect records were identified in the source QA evidence: two originally confirmed findings (BUG-001 and BUG-002) and two additional session defects (S1 and S2). Five partial-result references have recorded QA dispositions, but these are not five additional defects. Full project closure is not recommended yet because the latest app-scoped run was incomplete, S1/S2 still need deployed live verification, and mobile/admin/payment scenarios remain outside the verified scope.

| Disposition | Count / scope | Basis |
| --- | --- | --- |
| Full collection historical run | 111/111 passed | Recorded execution report; historical 2026-10-26. |
| Focused production checks | 57/57 passed | Sanitized execution JSON. |
| Latest no-write app run | 6 passed; 1 auth setup block; 79 skipped | Not a full-suite pass; valid token absent and writes disabled. |
| Closed retest references in latest partial report | 5 references | R2-BUG-15, R2-BUG-08, R2-BUG-11, R2-BUG-09/C2, C1; C1 was fully re-probed live (24/24), notice-board live shape was checked, and missing cases rely on developer local evidence. |
| Pending deployment/live retest | S1, S2 | Developer-reported fixes; live blocked-account/two-session scenario not performed. |
| Security hardening observations | 3 low | Owner decision/remediation not documented; not confirmed exploitable vulnerabilities. |

# 2. Defect and retest register

| ID / reference | Finding / disposition | Closure state |
| --- | --- | --- |
| BUG-001 | Stake-rate payload missing app-expected rate keys; originally confirmed in bug-report.md. Standard API rates were read, but individualized player rates and updated mobile behavior were unavailable. | PARTIAL - NOT FULLY CLOSED |
| BUG-002 | Profile settings response included fields outside original allowlist; originally confirmed. Later response allowlist checks reported PASS. | RETEST PASS IN API EVIDENCE; TRACKER CLOSURE NOT VERIFIED |
| R2-BUG-15 | Win-history paging/total: developer local coverage reports pages, past-end, totals, Starline and Jackpot pass; production authenticated rerun unavailable. | CLOSED BY QA DISPOSITION - DEVELOPER EVIDENCE |
| R2-BUG-08 | Empty bank/Passbook states: developer local matrix reports empty/waiting/declined/approved/replaced states pass. | CLOSED BY QA DISPOSITION - DEVELOPER EVIDENCE |
| R2-BUG-11 | Notice list order: one notice is maintained by the console; multi-notice ordering reportedly passed locally; one-notice live state cannot prove ordering. | CLOSED AS BY DESIGN; LIVE STATE PASS |
| R2-BUG-09 / C2 | Session behavior: developer local checks cover expired/ended/blocked/logout; live no-token behavior returned expected 401; complete live matrix not run. | CLOSED BY QA DISPOSITION - DEVELOPER EVIDENCE |
| C1 | 24 removed routes: independently retested live, all returned HTTP 404. | CLOSED - LIVE PASS 24/24 |
| S1 | Blocked-account status checks added to four referral/bonus routes. | FIXED PER DEVELOPER; DEPLOYMENT/LIVE RETEST PENDING |
| S2 | Logout should only end the session represented by the request token. | FIXED PER DEVELOPER; DEPLOYMENT/LIVE RETEST PENDING |
| SEC-LOW-01..03 | Absent HSTS, wildcard CORS, missing baseline browser hardening headers on sampled responses. | OWNER REVIEW / ACCEPTANCE PENDING |

Developer communication/issue-tracker caveat: the source QA reports record the findings, developer explanations, and developer-reported fixes. No matching GitHub issues were found, so an external “developer notified/issue closed” status cannot be independently confirmed from this workspace.

# 3. Accepted behaviors recorded as non-defects

- Past-end pages return 200 with an empty list; whole-filter win totals remain stable across pages.

- Approved bank lists can be empty when an account is pending or declined; locked bonuses do not appear in the Passbook before unlock.

- The console edits a single notice in place; live ordering is not inferable from one record.

- Blocked-account profile/bet/game-rate/logout responses, removed-route 404 (not 410), malformed-body ordering, legacy message strings and app-compatibility fields follow documented behavior.

- The exact remarks and source sections are recorded in qa-partial-retest-closure-2026-10-26.md and the developer partial-results note.

# 4. Remaining work before final acceptance

Action: Deploy the S1/S2 fixes to the target environment, then validate blocked-account referral routes and the replaced-token logout scenario using approved disposable test accounts.

Action: Provide an approved test player token and controlled account data; rerun authenticated reads, expired/ended/blocked token matrix, win-history pagination, and empty-bank/Passbook cases without disrupting real users.

Action: Run mobile acceptance tests on the updated APK for geo headers/region restrictions, player-specific stake ranges, stake-entry validation, empty states and UI pagination.

Action: Run admin-console approval/replacement and deposit-routing checks with a test admin and controlled test player.

Action: Run payment-provider pay-in/payout checks only in an approved sandbox; verify provider email/log behavior without real funds.

Action: Resolve or formally accept the three low-severity security hardening observations; verify the selected CORS policy and edge headers in the intended deployment.

Action: Re-run the complete app-scoped suite with valid credentials/test token and explicit mutation authorization only for approved non-production test data; obtain exit code 0.

# 5. Overall client-facing status

The API regression evidence is positive, and the five targeted partial-result references have QA dispositions. However, this is a conditional closure report, not a claim that every mobile, admin, payment, deployment, and security-hardening action is complete. Final sign-off should be granted after the outstanding items above are completed or formally accepted by the client and system owner.

Prepared from the existing automation and QA evidence in the workspace. No remote issue tracker closure was performed; no matching GitHub issues were found.